PROJECT CHARTER

RD Economic & Financial Intelligence Platform

Document Version: 1.0
Status: Draft
Project Start Date: September 2026
Project Type: Data Engineering & Business Intelligence Case Study
Primary Technology: Databricks
Geographic Scope: Dominican Republic

1. Project Overview

The RD Economic & Financial Intelligence Platform is an end-to-end Data Engineering and Business Intelligence project designed to centralize, process, analyze, and visualize key economic, financial, monetary, energy, consumer-price, and cost-of-living indicators for the Dominican Republic.

The project will integrate information currently distributed across multiple public and external data sources into a centralized Databricks Lakehouse.

The solution will implement an automated data pipeline based on a Medallion Architecture (Bronze, Silver, and Gold), providing curated analytical datasets for Databricks SQL and Power BI dashboards.

The platform is intended as a professional case study demonstrating how a data product can evolve from business requirements through data engineering, orchestration, data quality, analytics, and final business insights.

2. Business Need

Economic and financial information related to the Dominican Republic is distributed across multiple institutions, websites, datasets, publication formats, and update frequencies.

An economic or financial analyst may need to consult several independent sources to understand:

- Inflation

- Consumer prices

- Exchange rates

- Monetary policy

- Interest rates

- Fuel prices

- International oil prices

- Basic household basket prices

- Agricultural prices

- Electricity costs

- Housing and rental costs

This fragmentation creates challenges when attempting to obtain a consolidated and historical view of economic conditions.

The project addresses this problem by designing a centralized analytical platform capable of integrating these datasets and transforming them into consistent business indicators.

3. Project Purpose

The purpose of the project is to build a centralized economic intelligence platform that enables users to monitor and analyze economic and financial conditions in the Dominican Republic through automated data pipelines and interactive dashboards.

The platform should enable analysts to move from fragmented raw data to reliable economic indicators and analytical insights.

4. Project Objectives

The project has the following high-level objectives:

- Identify reliable economic and financial data sources relevant to the Dominican Republic.

- Centralize selected datasets within a Databricks Lakehouse.

- Implement a Medallion Architecture using Bronze, Silver, and Gold data layers.

- Preserve historical observations for trend analysis.

- Implement automated and incremental ingestion whenever supported by the source.

- Standardize data from heterogeneous sources.

- Implement data-quality validations and pipeline auditing.

- Calculate financial and economic KPIs using curated Gold datasets.

- Analyze relationships between selected economic variables.

- Implement scheduled Databricks Workflows.

- Develop an interactive Databricks SQL dashboard.

- Develop a Power BI dashboard using curated analytical datasets.

- Document the complete lifecycle of the solution.

- Produce a professional portfolio case study demonstrating end-to-end Data Engineering capabilities.

5. Business Outcomes

The completed platform should provide a consolidated view of the Dominican economy and cost-of-living environment.

Expected business outcomes include:

- Reduced fragmentation of economic information.

- Easier historical analysis.

- Faster identification of price trends.

- Centralized monitoring of economic indicators.

- Consistent calculation of business KPIs.

- Improved comparison between economic variables.

- Improved ability to identify changes, anomalies, seasonality, and relationships in economic data.

6. Project Scope

6.1 In Scope

The initial project scope includes the following analytical domains:

Macroeconomic Indicators

- Consumer Price Index (CPI)

- Monthly inflation

- Year-over-year inflation

- Year-to-date inflation

- Core inflation, where available

- Selected macroeconomic indicators

Foreign Exchange

- USD/DOP exchange rate

- Buy and sell rates where available

- Daily, monthly, annual and YTD variations

- Moving averages

- Historical highs and lows

- Dominican peso appreciation/depreciation

Monetary Indicators

- Monetary Policy Rate

- Interest-rate indicators where available

- Changes in basis points

- Monetary policy versus inflation analysis

Fuel Market

- Premium gasoline

- Regular gasoline

- Premium diesel

- Regular diesel

- LPG

- Other relevant fuels where historical information is available

Analysis will include weekly, monthly, annual and YTD price changes.

International Oil Market

- WTI

- Brent

The platform should enable comparison between international oil prices and domestic fuel prices.

Consumer Products and Basic Household Basket

Where granular and reliable data is available:

- Food

- Household products

- Product categories

- Brands

- Presentations

- Prices

- Geographic locations

- Collection dates

Agricultural Products

Selected products may include:

- Rice

- Plantains

- Bananas

- Chicken

- Eggs

- Beans

- Potatoes

- Tomatoes

- Onions

- Garlic

- Other relevant products

Energy and Electricity

Relevant electricity tariffs and energy-cost indicators where reliable historical information is available.

Housing and Rental Market

Housing and rental prices may be incorporated when legally and technically appropriate sources are identified.

7. Out of Scope — Initial Release

The following capabilities are excluded from the initial release:

- Automated investment recommendations

- Trading recommendations

- Production financial forecasting

- Credit-risk scoring

- Individual customer banking information

- Real-time streaming architecture

- Unauthorized web scraping

- Automated monetary-policy recommendations

- Enterprise production deployment

- Machine-learning forecasting models

These capabilities may be evaluated as future enhancements.

8. Major Deliverables

The project will produce the following major deliverables:

Business & Project Documentation

- Business Requirements Document

- Project Charter

- Business Questions & KPI Catalog

- Data Source Assessment

Data Documentation

- Data Dictionary

- Source-to-Target Mapping

- Data Quality Rules

- Data Contracts where appropriate

Architecture

- Solution Architecture Diagram

- Medallion Architecture Design

- Logical Data Model

- Physical Data Model

Data Engineering

- Databricks Lakehouse

- Bronze Layer

- Silver Layer

- Gold Layer

- Metadata and Audit Framework

- Data Quality Framework

Orchestration

- Databricks Workflows

- Scheduled ingestion

- Dependency management

- Error handling

- Retry strategy

- Pipeline monitoring

Analytics

- Databricks SQL analytical layer

- Databricks Dashboard

- Power BI Dashboard

Portfolio

- GitHub repository

- Technical README

- Architecture diagrams

- Business insights report

- LinkedIn project series

- YouTube project walkthrough

9. High-Level Architecture

The target architecture will follow the general pattern:

Data Sources
↓
Ingestion
↓
Bronze Layer
↓
Data Quality & Validation
↓
Silver Layer
↓
Gold Layer
↓
Databricks SQL
↓
Databricks Dashboard / Power BI
↓
Business Insights

Detailed architecture decisions will be defined during the Solution Design phase.

10. Key Stakeholders

Because this project is a portfolio case study, stakeholders represent hypothetical users of the proposed platform.

| Stakeholder | Primary Interest |
| --- | --- |
| Executive / Decision Maker | Economic overview and strategic indicators |
| Economic Analyst | Macroeconomic trends |
| Financial Analyst | FX, rates and economic relationships |
| Banking Analyst | Monetary and financial indicators |
| Risk Analyst | Economic trends and volatility |
| BI Analyst | KPIs and visualization |
| Data Analyst | Analytical datasets |
| Data Engineer | Reliable and automated data pipelines |
| Platform Administrator | Reliability, governance and monitoring |

11. Project Roles

For this portfolio implementation, the project owner performs multiple roles throughout the lifecycle.

| Role | Responsibility |
| --- | --- |
| Business Analyst | Requirements and business questions |
| Project Manager | Scope, milestones and project coordination |
| Data Analyst | Data exploration and KPI definition |
| Data Engineer | Ingestion, transformation and orchestration |
| Data Architect | Lakehouse architecture and data modeling |
| BI Developer | Databricks and Power BI dashboards |
| Data Quality Engineer | Validation and monitoring |
| Documentation Owner | Technical and business documentation |

This multi-role structure is intended to demonstrate the lifecycle of an end-to-end data project rather than represent the staffing model of a production organization.

12. Key Business Questions

The platform should ultimately help answer questions including:

- How is inflation evolving in the Dominican Republic?

- Which categories are contributing most to consumer-price changes?

- Which basic products are increasing or decreasing most rapidly?

- Which products exhibit seasonal price patterns?

- How are fuel prices changing over time?

- Which fuel has experienced the greatest percentage change?

- How do WTI and Brent prices compare with domestic fuel-price movements?

- Is there evidence of lagged relationships between international oil prices and Dominican fuel prices?

- How is the Dominican peso behaving against the U.S. dollar?

- How do exchange-rate movements compare with domestic inflation?

- How has monetary policy evolved relative to inflation?

- Which regions have higher consumer prices when geographic data is available?

- How is the overall cost-of-living environment changing?

13. Success Criteria

The project will be considered successful when:

- Multiple economic data sources are successfully integrated.

- Historical data is preserved.

- Bronze, Silver, and Gold layers are implemented.

- Data-quality controls are operational.

- Pipelines can run automatically according to defined schedules.

- Pipeline executions can be audited.

- Selected economic KPIs are calculated consistently.

- Analytical datasets support cross-domain analysis.

- A Databricks dashboard is operational.

- A Power BI dashboard is operational.

- Technical and business documentation is complete.

- The complete solution is documented in GitHub as a reproducible portfolio case study.

14. Key Assumptions

The project assumes that:

- Selected public datasets remain accessible.

- Historical data is available for key indicators.

- Sources permit the intended method of data access.

- Databricks resources required for the project are available.

- Source publication frequencies may differ.

- Some requirements may change after Data Source Assessment.

- Some data domains may be postponed if reliable sources cannot be identified.

15. Constraints

Potential project constraints include:

- Limited availability of public APIs.

- PDF or Excel-only government publications.

- Inconsistent historical schemas.

- Changes to source websites.

- Missing historical observations.

- Different geographic granularities.

- Different measurement units.

- Different update frequencies.

- Databricks compute and platform limitations applicable to the environment being used.

- Restrictions on automated collection from third-party platforms.

16. High-Level Risks

| Risk | Potential Impact | Initial Mitigation |
| --- | --- | --- |
| Source unavailable | Pipeline failure | Preserve historical Bronze data |
| Source schema changes | Transformation failure | Schema validation |
| API limitations | Missing updates | Alternative approved source |
| Poor data quality | Incorrect KPIs | Silver validation rules |
| Duplicate ingestion | Incorrect metrics | Idempotent/incremental processing |
| Missing observations | Incomplete analysis | Data-quality reporting |
| Different frequencies | Misleading comparisons | Date/granularity alignment |
| Scope growth | Project delays | MVP scope and backlog |
| Pipeline failure | Stale dashboard | Monitoring and retry strategy |

A detailed risk register will be developed during project planning.

17. High-Level Milestones

| Phase | Major Output |
| --- | --- |
| Phase 1 | Business Discovery |
| Phase 2 | Data Discovery |
| Phase 3 | Solution Architecture & Data Modeling |
| Phase 4 | Databricks Environment Setup |
| Phase 5 | Bronze Layer Development |
| Phase 6 | Silver Layer Development |
| Phase 7 | Gold Layer Development |
| Phase 8 | Data Quality & Orchestration |
| Phase 9 | Databricks SQL & Dashboard |
| Phase 10 | Power BI Development |
| Phase 11 | Testing & Validation |
| Phase 12 | Documentation & Portfolio Publication |

Detailed dates will be maintained separately in the Project Plan / Gantt Schedule.

18. Project Governance

Project decisions should follow this sequence:

Business Requirement
→ Data Availability Validation
→ Architecture Decision
→ Development
→ Testing
→ Business Validation
→ Documentation

Major changes to scope should be documented rather than introduced directly into the implementation.

19. Change Management

New requirements discovered during development will be classified as:

- Required for MVP

- Enhancement

- Future Phase

Changes affecting architecture, source systems, KPIs, or project scope should be documented before implementation.

20. Project Exit / Completion Criteria

The MVP project will be considered complete when:

- Required MVP datasets are integrated.

- Automated ingestion is operational.

- Bronze, Silver and Gold datasets are available.

- Required data-quality checks pass.

- Core economic KPIs are validated.

- Databricks Workflow executes successfully.

- Databricks dashboard is functional.

- Power BI dashboard is functional.

- Documentation is published.

- GitHub repository contains the reproducible project structure and supporting documentation.

21. Project Authorization

Project: RD Economic & Financial Intelligence Platform
Version: 1.0
Status: Draft

Project Owner: Stanly Fernandez
Project Sponsor: Hypothetical / Portfolio Case Study
Approval Status: Pending completion of Business Discovery

22. Next Phase

Following completion of the Project Charter, the project will continue with:

Business Questions & KPI Definition → Data Source Assessment → Data Architecture & Modeling

The technical implementation in Databricks will begin after the required sources and data structures have been evaluated.